Day-2 Resume Runbook

Vaccine Scheduler POC · resume from commit 77ab412 "Sprint 1 Completed" · 12 July 2026

# 1. Start the session (once)

- Open "D:\VS Code\Agentic Workflows" in VS Code.

- Open the terminal / Claude Code panel.

- Type: claude  — a FRESH session, NOT --resume. Fresh matters: the stop-guard bookkeeping hooks only load at session start.

# 2. First message — paste exactly this

Read, in order:

"Session Info/2026-07-12_04-38-27/Claude Code/This Session - All Info.md" and

"Session Info/2026-07-12_04-38-27/Claude Cowork/This Session - All Info.md".

Then run /status, node scripts/health-check.js and node scripts/metadata-lint.js.

First do housekeeping until the health check reports 0 FAIL 0 WARN (backfill

agent-runs.log, PIPELINE_STATE log lines, D-005..D-025 + A-003..A-017 into

.claude/memory/, jira-log status lines VS-01..09, runbook completion).

Then resume the deploy at the recorded blocker point: fix VS-07/VS-08 object

descriptions, VS-03 flow element order, decide the two-phase CMDT deploy strategy,

then dry-run -> real deploy -> sf apex run test --code-coverage -> record verdicts

from REAL results -> Bucket B into .claude/memory/handoffs.md -> update

ledgers/runbook -> STOP before /advance.

Verification that enforcement is live: after its first work run, .claude/logs/agent-runs.log must have grown. If an agent finishes without logging, you are not in a fresh session.

# 3. Command sequence for the day

Run in this order. Every /advance is a human gate — it waits for your explicit yes.

| # | Command | What happens |
| --- | --- | --- |
| 1 | /health | Confirm 0 FAIL / 0 WARN after housekeeping |
| 2 | (deploy work) | Happens from the paste above — approve the real deploy when the devops agent asks |
| 3 | /advance | GATE: DEV_IN_PROGRESS -> DEV_COMPLETE |
| 4 | /arch-confirm | Architect drift check, incl. the Bucket B design rulings |
| 5 | /advance | GATE: drift-check go -> READY_FOR_QA |
| 6 | /qa-plan | QA Lead: risk-tiered test plan + run A / run B scope split |
| 7 | /qa-run A | QA engineer executes first TC range via Playwright * |
| 8 | /qa-run B | Second TC range |
| 9 | /qa-report | GO / NO-GO consolidation |
| 10 | /advance | GATE: QA -> DONE (only on GO) |
| 11 | /retro | Close the POC; the answer key finally enters the conversation |

* Before step 7, connect the Playwright MCP once in the terminal, then restart the session:

claude mcp add playwright npx @playwright/mcp@latest

# 4. The bug loop (when QA finds defects)

/dev-implement VS-##  ->  /dev-review VS-##  ->  /deploy VS-##  ->  /qa-run <range>

Repeat until /qa-report says GO. Sev-1 (overbooking, cross-facility visibility, Aadhaar accepted) blocks release unconditionally.

# 5. If you are ever lost

/status — always ends by telling you the exact next command. /health — deterministic truth about pipeline invariants; if /status and /health disagree, believe /health. Full context: Session Info/2026-07-12_04-38-27/RESUME-TOMORROW.md, including the known traps (git never through the Cowork bridge; Jira key is SCRUM with VS-nn = SCRUM-(nn+12); DE org is the only deploy target; never retry an unchanged deploy).